# Software Test Plan (STP) - Collaborative Study Material & Quiz Platform

Project: Collaborative Study Material & Quiz Platform
Version: 1.0
Authors: Group [Group Number] – Member 1 (Jagadeesh), Member 2 [Alifiya], Member 3 (Pushkar)
Date: 03-10-2026
Status: Draft

How to use: The text under headings 2, 3, 4, 5, 5.1, 6 and 13 combines the Account Management & Material Sharing part (Member 1), the Question Bank & Quizzes part (Member 2), and the Performance Analytics & Collaboration part (Member 3). The test cases, unit test candidates and coverage tables are provided for each member's assigned features. Member 3 also covers the team-level requirements NFR-QUAL-02, NFR-QUAL-05 and NFR-QUAL-06. All IDs refer to the team SRS. Sections 7 to 12, 14 and 15 apply to the whole team test effort.

## 1. Introduction

Purpose: This Test Plan defines how the Collaborative Study Material & Quiz Platform v1.0 is verified as a whole: account management and material sharing (Member 1), question bank and quizzes (Member 2), and performance analytics and study-group collaboration (Member 3), together with the related security, performance, safety and quality requirements and the team-level requirements NFR-QUAL-02, NFR-QUAL-05 and NFR-QUAL-06. It outlines the objectives, scope, strategy, environment, schedule, deliverables, responsibilities, risks and criteria for testing.
Scope: REQ-ACC-01 to 10, REQ-MAT-01 to 11, REQ-QB-01 to 07, REQ-QZ-01 to 18, REQ-PA-01 to 06 and REQ-COL-01 to 07; SEC-ACC-01 to 06, SEC-MAT-01 to 04, SEC-QZ-01 to 05 and SEC-COM-01; NFR-PERF-01 to 06, NFR-SAFE-01 to 03 and NFR-QUAL-01 to 06 of the SRS, plus the use cases UC-ACC-01 to 05, UC-MAT-01 to 07, UC-QB-01 to 04, UC-QZ-01 to 07, UC-PA-01 to 03 and UC-COL-01 to 02. The scope of each member's part is described below. Hardware, third-party hosting and the internals of the underlying frameworks are excluded (Section 4).
References: SRS v1.0, Software Architecture and Design Specification (SAD) v1.0, RTM (SRS Appendix C), Software Test Plan template for SE.
Definitions: STP (Software Test Plan), SRS (Software Requirements Specification), SAD (Software Architecture and Design Specification), RTM (Requirements Traceability Matrix), TC (test case), UT (unit test), NFR (non-functional requirement), UC (use case).

Question Bank & Quizzes (Member 2) – Purpose: This part of the Test Plan defines how the Question Bank & Quizzes feature of the Collaborative Study Material & Quiz Platform v1.0 is verified: question management, quiz creation and publication, timed quiz attempts, automatic grading, result viewing and the related security and performance requirements.
Scope: REQ-QB-01 to 07, REQ-QZ-01 to 18, SEC-QZ-01 to 05 and NFR-PERF-04 to 06, plus UC-QB-01 to 04 and UC-QZ-01 to 07 of the SRS. Account management, material sharing, analytics and groups are covered by the other members' parts.
References: SRS v1.0, Software Architecture and Design Specification v1.0 (Quiz Engine, Grading Service, Question Bank Service), RTM (SRS Appendix C).
Definitions: STP (Software Test Plan), RTM (Requirements Traceability Matrix), TC (test case), UT (unit test), MCQ (multiple-choice question).

Account Management & Material Sharing (Member 1) – Purpose: This part of the Test Plan defines how user registration, authentication, lockout, session management, profile management and study-material upload, sharing, download, update, removal and access revocation of the Collaborative Study Material & Quiz Platform v1.0 are verified, together with the related security and general performance requirements.
Scope: REQ-ACC-01 to 10, REQ-MAT-01 to 11, SEC-ACC-01 to 06, SEC-MAT-01 to 04, SEC-COM-01, NFR-PERF-01 to 03, NFR-SAFE-01 to 03 and NFR-QUAL-01, 03 and 04, plus UC-ACC-01 to 05 and UC-MAT-01 to 07 of the SRS. Question Bank & Quizzes (REQ-QB-*, REQ-QZ-*, SEC-QZ-*, NFR-PERF-04 to 06) are covered by Member 2's part; analytics, groups, notifications and the system-wide NFR-QUAL-02 (availability), NFR-QUAL-05 (modularity) and NFR-QUAL-06 (traceability) by Member 3's part.
References: SRS v1.0, Software Architecture and Design Specification v1.0 (Auth & Session Service, Account Service, Material Service, AccessGrant, File Storage), RTM (SRS Appendix C).
Definitions: AccessGrant (record giving a registered user access to a material), TLS (Transport Layer Security), bcrypt (password hashing algorithm), M1 (test material owned by F1).

Performance Analytics & Collaboration (Member 3) – Purpose: This part of the Test Plan defines how the Performance Analytics and Study Group & Collaboration features of the Collaborative Study Material & Quiz Platform v1.0 are verified, together with the team-level quality requirements for availability, modularity and traceability.

Scope: REQ-PA-01 to REQ-PA-06, REQ-COL-01 to REQ-COL-07, NFR-QUAL-02, NFR-QUAL-05 and NFR-QUAL-06, plus UC-PA-01 to UC-PA-03 and UC-COL-01 to UC-COL-02 of the SRS. Question Bank & Quizzes are covered by Member 2, while Account Management & Material Sharing are covered by Member 1.

References: SRS v1.0, Software Architecture and Design Specification v1.0 (Performance Analytics Service, Study Group & Collaboration Service), RTM (SRS Appendix C).

Definitions: STP (Software Test Plan), RTM (Requirements Traceability Matrix), TC (test case), UT (unit test).

## 2. Test Items

- Question Bank Service (add, search/filter, edit, remove questions)
- Quiz Engine (quiz life cycle, publication, availability window, attempt start, timer, answer saving, auto-submit)
- Grading Service (automatic scoring)
- Result and submission views (Student results, Faculty submissions)
- User interface screens UI-08 to UI-14 (Question Bank, Question Form, Quiz Builder, Quiz List, Quiz Attempt, Quiz Result, Quiz Submissions)
- REST endpoints for questions, quizzes and attempts (SAD Section 4.3)

### Account Management and Material Sharing

- Auth & Session Service – registration, authentication, login failure handling, account lockout, session management and logout
- Account Service – profile viewing and updating
- Material Service – material upload, validation, viewing, sharing, updating, removal and access revocation
- AccessGrant – granting and revoking material access
- File Storage – storage and retrieval of uploaded study materials
- Account Management UI (UI-01 to UI-03, UI-07) – registration, login, profile and logout screens
- Material Sharing UI (UI-04 to UI-06) – upload, material library, material view/download, share, update, remove and revoke-access screens
- REST endpoints for account and material operations (SAD Section 4.3)

### Performance Analytics & Collaboration

- Performance Analytics Service – personal performance and completed quiz attempt retrieval

- Topic-wise Performance Analysis – grouping completed quiz results by topic

- Faculty Class Performance – performance of Students for Faculty-owned quizzes

- Study Group & Collaboration Service – study-group creation, joining and membership

- Collaborative Content Moderation – Admin moderation of collaborative content

- Performance UI screens – personal performance, topic-wise analysis and class performance

- Study Group UI – create, join and view groups

- Collaboration moderation UI/API

- REST endpoints for performance, study-group and collaborative-content operations

## 3. Features to be Tested

Features mapped to SRS requirement IDs:
- REQ-QB-01 to 03: add a question; validation; owner recorded; visible within 3 s
- REQ-QB-04: search and filter the question bank (results within 2 s for 1,000 questions)
- REQ-QB-05, 06: edit and remove own question; published quizzes unaffected
- REQ-QB-07: Students cannot access the bank; only the owner can edit or remove
- REQ-QZ-01 to 05: create quiz, validation, Draft/Publish, copy of questions at publication, edit/delete rules
- REQ-QZ-06, 07: list available quizzes; start an attempt only inside the window and only once
- REQ-QZ-08 to 10: question display with timer, answer selection and submission, auto-submit at time limit
- REQ-QZ-11, 12, 14: automatic grading, result within 2 s, submitted attempt immutable
- REQ-QZ-13, 15, 16: result details, own attempts, quiz submissions for the owner
- REQ-QZ-17, 18: role and ownership access control; unavailable items
- SEC-QZ-01 to 05: Faculty-only management, no answer keys before submission, result privacy, server-side timer, immutable attempts and server-side scores
- NFR-PERF-04 to 06: grading ≤ 2 s (100 concurrent submissions), bank search ≤ 2 s, quiz start ≤ 3 s

### Account Management

| SRS Requirement | Feature to be Tested |
| --- | --- |
| REQ-ACC-01 | User registration with full name, email, password and permitted role. |
| REQ-ACC-02 | Registration validation for empty fields, invalid email and duplicate email. |
| REQ-ACC-03 | Password validation requiring minimum length and uppercase, lowercase and digit. |
| REQ-ACC-04 | Authentication with valid credentials and access within 2 seconds. |
| REQ-ACC-05 | Rejection of invalid credentials using the specified error message. |
| REQ-ACC-06 | Account lockout after five consecutive failed login attempts for 15 minutes. |
| REQ-ACC-07 | Session termination after logout or 30 minutes of inactivity. |
| REQ-ACC-08 | Viewing and editing permitted profile information while protecting email and role. |
| REQ-ACC-09 | Profile validation for empty name and profile picture size greater than 2 MB. |
| REQ-ACC-10 | Authentication and role-based access control for protected functionality. |

### Material Sharing

| SRS Requirement | Feature to be Tested |
| --- | --- |
| REQ-MAT-01 | Material upload with title, subject, description and file. |
| REQ-MAT-02 | File type and 25 MB size validation. |
| REQ-MAT-03 | Owner recording and material visibility within 3 seconds. |
| REQ-MAT-04 | Material visibility restricted to owner or authorized users. |
| REQ-MAT-05 | Owner sharing material with another registered user. |
| REQ-MAT-06 | Authorized material download and download-start performance. |
| REQ-MAT-07 | Owner updating material metadata or replacing the file. |
| REQ-MAT-08 | Owner removal of material after confirmation. |
| REQ-MAT-09 | Owner revocation of a user's material access. |
| REQ-MAT-10 | Rejection of unauthorized material operations with the specified access-denied response. |
| REQ-MAT-11 | Handling of removed or unretrievable materials without exposing their details. |

### Security and Performance (Account and Material)

| SRS Requirement | Feature to be Tested |
| --- | --- |
| SEC-ACC-01 to 06 | Authentication enforcement, generic credential error, bcrypt password storage, session termination, own-profile-only changes, account lockout. |
| SEC-MAT-01 to 04 | Material access control, owner-only share/revoke/update/remove, denial after revocation or removal. |
| SEC-COM-01 | TLS 1.2 or higher for all client-server communication; unencrypted connections rejected. |
| NFR-PERF-01 to 03 | 95% of page loads ≤ 3 s and < 1% failed requests with 200 concurrent users; share/revocation effective within 2 s. |

### Safety and Quality (Account and Material)

| SRS Requirement | Feature to be Tested |
| --- | --- |
| NFR-SAFE-01 | Daily backup of accounts, material records and files; restore from a backup no more than 24 hours old. |
| NFR-SAFE-02 | Interrupted or failed upload, update or removal leaves the previous material state unchanged and is not shown as successful. |
| NFR-SAFE-03 | Downloaded file identical to the uploaded file (SHA-256 checksum). |
| NFR-QUAL-01 | Usability: first-time user registers, logs in and uploads a material in under 5 minutes without instructions. |
| NFR-QUAL-03 | Robustness: invalid input or unsupported files are rejected without crashing the system or affecting other users. |
| NFR-QUAL-04 | Portability: registration, login, upload and download on current Chrome, Firefox, Edge and Safari on desktop and mobile. |

NFR-QUAL-02 (availability), NFR-QUAL-05 (modularity) and NFR-QUAL-06 (traceability) apply to the whole system and are tested at team level by Member 3.

### Performance Analytics & Collaboration

| SRS Requirement | Feature to be Tested |
| --- | --- |
| REQ-PA-01 | Student views completed quiz attempts with quiz title, score, percentage and submission date. |
| REQ-PA-02 | Student performance is calculated and displayed from completed attempts. |
| REQ-PA-03 | Student views quiz performance grouped by topic. |
| REQ-PA-04 | Faculty views performance for Students who submitted attempts for Faculty-owned quizzes. |
| REQ-PA-05 | Class performance displays Student name, score, percentage and submission information. |
| REQ-PA-06 | Faculty access to performance for quizzes not owned by the Faculty is denied. |
| REQ-COL-01 | Student creates a study group with required group information. |
| REQ-COL-02 | Student joins an existing study group. |
| REQ-COL-03 | Duplicate study-group membership is prevented. |
| REQ-COL-04 | Student views study groups to which they belong. |
| REQ-COL-05 | Admin moderates collaborative content. |
| REQ-COL-06 | Non-Admin users are denied collaborative-content moderation. |
| REQ-COL-07 | Removed or unavailable study groups/collaborative content are handled without exposing unavailable details. |

## 4. Features Not to be Tested

- Question types other than single-correct multiple choice (out of scope of the SRS)
- Restriction of quizzes to study groups (decision: quizzes are open to every Student)
- Features not specified in the approved SRS, including quiz email notifications and analytics dashboards beyond the specified Performance Analytics requirements.
- Features of another member's part are not re-tested in a member's own part; each feature area is tested under its owner's part (Member 1: Account Management & Material Sharing; Member 2: Question Bank & Quizzes; Member 3: Performance Analytics & Collaboration)
- Third-party services (hosting, SMTP) and the MongoDB / Node.js internals

### Account and Material Scope Exclusions

- Internal implementation details of MongoDB, Node.js, React or Express
- Third-party hosting infrastructure and external services outside the application's control
- Physical security of the server or the user's device
- Features belonging exclusively to Question Bank & Quizzes (covered by Member 2)
- System-wide NFR-QUAL-02 (availability), NFR-QUAL-05 (modularity) and NFR-QUAL-06 (traceability), covered at team level by Member 3
- Functionality not specified in the approved SRS
- File formats other than the supported PDF, DOCX, PPTX and PNG are tested only for rejection, not for successful processing

## 5. Test Approach / Strategy

Applicability: The levels, types, entry criteria and exit criteria below apply to all three members' feature areas – Account Management & Material Sharing (Member 1), Question Bank & Quizzes (Member 2) and Performance Analytics & Collaboration (Member 3) – and to the team-level requirements NFR-QUAL-02, NFR-QUAL-05 and NFR-QUAL-06 (Member 3). The table after the criteria shows how they are applied to each part.

Levels:
- Unit tests (Jest): validation, calculation and authorization functions such as validateRegistration, canAccessMaterial, validateQuestion, canStartAttempt, performance calculation/topic grouping functions, and study-group membership/moderation authorization functions. (UT-ACC-*, UT-MAT-*, UT-QZ-*, UT-PA-*, UT-COL-*)
- Integration tests (Supertest and Postman): REST API, services and MongoDB test database, including permission checks and file storage
- System tests (Cypress or Selenium, plus Postman): end-to-end use cases of the SRS through the React client in the test environment
- Acceptance tests: walkthrough of the SRS use cases with the project guide / product owner, using the test accounts and test data in Section 6
Types:
- Functional testing (positive, negative and boundary cases for every FR)
- Regression testing (automated suites re-run on every new build and after each defect fix)
- Performance testing (JMeter: NFR-PERF-01 to 06 with 200 concurrent users and 100 simultaneous quiz submissions)
- Security testing (Section 5.1: authentication, authorization, session, TLS, input handling)
- Usability testing (NFR-QUAL-01 with first-time users) and compatibility testing (NFR-QUAL-04 browsers)
- Safety and robustness testing (backup/restore, interrupted operations, checksum comparison, invalid input: NFR-SAFE-01 to 03, NFR-QUAL-03)
Entry Criteria: approved SRS and SAD; stable build deployed on the test server; test accounts and test data loaded; test cases reviewed.
Exit Criteria: 100% of planned test cases executed; no critical or high-severity defect open; every requirement traced to at least one passed test case; performance targets of NFR-PERF-01 to 06 met.

| Feature area (owner) | Unit tests (Jest) | Integration / system tests | Other test types |
| --- | --- | --- | --- |
| Account Management & Material Sharing (Member 1) | UT-ACC-01 to 04, UT-MAT-01 to 04 | REST API tests for authentication, profile, material, AccessGrant and file storage; end-to-end UC-ACC and UC-MAT through the React client | Security (Section 5.1), performance NFR-PERF-01 to 03, safety and robustness NFR-SAFE-01 to 03 and NFR-QUAL-03, usability NFR-QUAL-01, compatibility NFR-QUAL-04 |
| Question Bank & Quizzes (Member 2) | UT-QZ-01 to 06 | REST API tests for questions, quizzes and attempts; end-to-end UC-QB and UC-QZ through UI-08 to UI-14 | Security SEC-QZ-01 to 05 (Section 5.1), performance NFR-PERF-04 to 06 (100 simultaneous submissions) |
| Performance Analytics & Collaboration (Member 3) | UT-PA-01 to 03, UT-COL-01 to 03 | REST API tests for performance, study groups and moderation; end-to-end UC-PA and UC-COL through the React client | Security (ownership, privacy and moderation authorization, Section 5.1); team-level availability, modularity and traceability (TC-AN-07 to 09) |
| All members | Re-run on every new build | Acceptance walkthrough of the SRS use cases with the project guide / product owner | Regression testing after each defect fix and on the final build |

## 5.1 Security Validation

- Role checks: Students cannot reach question-bank or quiz-management endpoints; Faculty cannot attempt quizzes (TC-QB-08, TC-QZ-16, TC-QZ-17)
- Ownership checks: only the owner edits/removes questions and quizzes and views quiz submissions; only the attempt owner views a result (TC-QB-09, TC-QZ-16)
- Answer-key confidentiality: inspect API responses for correct options and explanations before submission (TC-QZ-06, TC-QZ-08)
- Integrity: attempts cannot be changed after submission; scores cannot be supplied by the client (TC-QZ-13, TC-QS-02)
- Time enforcement on the server despite client clock changes (TC-QS-01, TC-QZ-10)
- Input handling: NoSQL-operator and script payloads in search and question text (TC-QS-03)
- Session handling: expired or missing session is refused (TC-QS-04, TC-QZ-17)

### Account Management Security Validation

- Authentication enforcement: protected account and material endpoints are requested without a valid session and must be rejected (TC-ACC-11, TC-AS-03)
- Credential protection: invalid credentials must produce the specified generic authentication error without revealing whether the email exists (TC-ACC-06)
- Password storage: inspect the database to verify that passwords are stored only as salted bcrypt hashes and are never stored as plaintext (TC-AS-04)
- Account lockout: submit five consecutive invalid login attempts and verify that the account is locked for 15 minutes (TC-ACC-07, TC-AS-01)
- Session invalidation: log out and attempt to reuse the previous token; the request must be rejected (TC-ACC-08, TC-AS-02)
- Idle-session expiry: leave an authenticated session inactive for 30 minutes and verify that subsequent protected requests are rejected (TC-ACC-08, TC-AS-02)
- Profile ownership: attempt to modify another user's profile through the API; the operation must be rejected (TC-AS-05)
- Role protection: attempt protected operations using a role that is not permitted to perform the operation (TC-ACC-11)

### Material Sharing Security Validation

- Material authorization: a user who is neither the owner nor an authorized user attempts to view or download a material; the request must be rejected with the specified access-denied response (TC-MAT-06, TC-MS-01)
- Owner-only management: a non-owner attempts to update, remove, share or revoke access to another user's material; all operations must be rejected (TC-MAT-12, TC-MS-04, TC-MS-05)
- Access revocation: revoke a user's material access and verify that the next access request is denied (TC-MAT-11, TC-MS-02)
- Material removal: remove a material and verify that subsequent access requests are denied and material details are not exposed (TC-MAT-13, TC-MS-03)
- File validation: upload unsupported file types and files exceeding 25 MB; each must be rejected without being stored (TC-MAT-03, TC-MAT-04)
- Secure communication: verify that client-server communication uses TLS 1.2 or higher (TC-AS-06)
- Unauthorized download: directly request a material download URL without valid authorization and verify that the file is not returned (TC-MS-01)
- Input robustness: upload a 0-byte file and an executable renamed to .pdf and send malformed JSON; all must be rejected without affecting the server or other users (TC-AN-05)

### Performance Analytics & Collaboration Security Validation

- Performance ownership: verify that Faculty can access class performance only for quizzes they own; requests for another Faculty's quiz are rejected with HTTP 403 and "Access denied".

- Performance privacy: verify that Students can view only their own performance and completed attempts.

- Group membership: verify that duplicate membership cannot be created for the same Student and study group.

- Moderation authorization: verify that only Admin users can moderate collaborative content; non-Admin requests are rejected with HTTP 403 and "Access denied".

- Unavailable resources: verify that unavailable groups and collaborative content return an appropriate unavailable response without exposing their details.

## 6. Test Environment

Hardware: a test server (or cloud VM) hosting the platform build, the MongoDB test database and file storage; desktop or laptop client machines; Android and iOS mobile devices or a cloud device service (see Browsers and Devices).

Software: platform build v1.0 (React client, Node.js/Express API, MongoDB) on a test server; browsers Chrome and Firefox (latest) plus a mobile-size browser window.
Tools: Jest (unit tests), Supertest and Postman (API tests), Cypress or Selenium (UI automation), JMeter (performance), browser developer tools (response inspection), Jira or GitHub Issues (defect tracking).
Test data: Faculty accounts F1 and F2; Student accounts S1, S2 and S3; a question bank of 20 questions in three topics (and a generated bank of 1,000 questions for performance tests); a 50-question quiz; quizzes with open, upcoming and closed availability windows; 100 generated Student accounts for the load test.

### Account and Material Test Data

- Student accounts: S1, S2 and S3 (shared with Question Bank & Quizzes data)
- Faculty accounts: F1 and F2 (shared with Question Bank & Quizzes data)
- Admin account: A1, where applicable to administrative testing
- Duplicate email account data for registration validation
- Passwords satisfying and violating the defined password rules
- Materials in supported formats: PDF, DOCX, PPTX and PNG
- Unsupported files such as TXT or other non-supported formats
- Files at exactly 25 MB and slightly above 25 MB
- Profile pictures at exactly 2 MB and slightly above 2 MB
- Materials owned by F1 and shared with S1
- Materials owned by F2 and not accessible to F1/S1
- Removed and revoked materials/access grants
- Test material metadata at maximum title (100) and description (500) lengths
- 200 generated virtual users for the load tests (NFR-PERF-01, NFR-PERF-02)
- Three first-time test users for the usability test (NFR-QUAL-01)
- A 0-byte file, an .exe renamed to .pdf and a malformed JSON payload (NFR-QUAL-03)
- A daily backup of the test database and file storage, including one taken before M1 is deleted (NFR-SAFE-01)

### Performance Analytics & Collaboration Test Data

- Student S1 with multiple completed quiz attempts across different topics.

- Student S2 with completed quiz attempts for Faculty F1's quiz.

- Student S3 with no completed quiz attempts.

- Faculty F1 owning quiz Z1 with submitted attempts from S1 and S2.

- Faculty F2 owning quiz Z2, used to verify cross-owner access denial.

- Study group G1 created by S1.

- Study group G2 containing multiple Students.

- Student S1 already registered as a member of G1 for duplicate-membership testing.

- Unavailable or removed study group G3.

- Collaborative content C1 available for Admin moderation.

- Unavailable or removed collaborative content C2.

- Admin account A1 for moderation tests.

- Non-Admin accounts F1 and S1 for unauthorized moderation tests.

### Browsers and Devices (NFR-QUAL-04)

- Desktop: current versions of Chrome, Firefox, Edge and Safari (Safari on macOS)
- Mobile: current versions of Chrome, Firefox, Edge and Safari on Android and iOS devices (real devices or a cloud device service)
- Additional tools: sha256sum / certutil for checksum comparison (NFR-SAFE-03); mongodump/mongorestore and file-storage copy for backup and restore (NFR-SAFE-01); openssl s_client for TLS checks (TC-AS-06)

## 7. Test Schedule

The schedule is planned from the document date (03-10-2026) to the project deadline of 07-10-2026. All milestones below are planned; none is recorded as completed in this document.

| Milestone | Date | Responsible | Status |
| --- | --- | --- | --- |
| Test Plan completion and team review (merged plan, Sections 1 to 15) | 03-Oct-2026 | Member 3 (merge); Members 1 and 2 review | Draft prepared; review pending |
| Test case review: peer review of test cases and unit-test candidates; check that every SRS requirement is traced to a test case | 03-Oct-2026 | Members 1, 2 and 3 (own parts); Member 3 cross-checks traceability | Planned |
| Test environment and test data preparation (accounts, question bank, materials, groups, load-test users, backup) | 04-Oct-2026 | Members 1, 2 and 3 (own test data) | Planned |
| Unit and integration test execution; functional, security and UI/system test execution | 04-Oct-2026 to 05-Oct-2026 | Each member for own part | Planned |
| Performance, safety, usability, compatibility and availability test execution (NFR-PERF, NFR-SAFE, NFR-QUAL) | 05-Oct-2026 to 06-Oct-2026 | Members 1, 2 and 3 as in Section 9 | Planned |
| Defect logging and retesting (from first execution; fixes retested before regression) | 04-Oct-2026 to 06-Oct-2026 | Each member for own part | Planned |
| Regression testing on the final build | 06-Oct-2026 | Members 1, 2 and 3 | Planned |
| Acceptance walkthrough of SRS use cases with the project guide / product owner | 06-Oct-2026 (or as scheduled by the guide) | All members; Project Guide / Product Owner | Planned |
| Test Summary Report and traceability/coverage report | 06-Oct-2026 | Member 3 | Planned |
| Final review, sign-off and submission (project deadline) | 07-Oct-2026 | All members; Project Guide / Product Owner | Planned |

The execution window is short because of the project deadline, so the automated Jest, Supertest/Postman, Cypress or Selenium and JMeter suites are re-run rather than rewritten after each fix. NFR-QUAL-02 (availability) is monitored over the test period only; the measured value is reported as measured. If a build is delayed or testing is suspended (Section 12), the dates above are adjusted and the change is recorded in the status report.

## 8. Test Deliverables

Status is given as at 03-10-2026. No test has been executed yet, so no execution results, logs or defect reports exist.

| Deliverable | Description | Status |
| --- | --- | --- |
| Software Test Plan | This document (merged team plan, Sections 1 to 15) | Draft – review pending |
| Test cases | 97 test cases with requirement, preconditions, steps, test data and expected results: 35 Question Bank & Quizzes, 46 Account Management & Material Sharing, 13 Performance Analytics & Collaboration and 3 team-level (TC-AN-07 to 09) | Designed and documented in this plan; not yet executed |
| Unit test candidates / scripts | 20 Jest unit test candidates (UT-ACC-01 to 04, UT-MAT-01 to 04, UT-QZ-01 to 06, UT-PA-01 to 03, UT-COL-01 to 03); executable scripts, API collections, UI automation scripts and JMeter plans | Candidates specified; scripts planned |
| Test data | Accounts, question bank, materials, groups, collaborative content, load-test users and backups listed in Section 6 | Specified; to be prepared |
| Test execution results / logs | Pass/fail/blocked result and log for every executed test case and unit test | Planned – not yet available |
| Defect reports | Defects logged in Jira or GitHub Issues with severity, steps, linked test case and requirement | Planned – none logged yet |
| Test Summary Report | Final report of execution status, defects, requirement coverage, performance and security results (Section 14) | Planned – Member 3 |
| Traceability / coverage report | Requirement-to-test mapping (Section 13 and the Requirement Coverage tables); execution-based coverage added after testing | Mappings documented; execution-based report planned |

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Member 1 – SRS lead; Account Management & Material Sharing; security validation contribution | Jagadeesh | Designs, executes and logs defects for REQ-ACC, REQ-MAT, SEC-ACC, SEC-MAT, SEC-COM-01, NFR-PERF-01 to 03, NFR-SAFE-01 to 03 and NFR-QUAL-01, 03, 04 (TC-ACC, TC-MAT, TC-AS, TC-MS, TC-AP, TC-MP, TC-AN-01 to 06; UT-ACC, UT-MAT); contributes to security validation (Section 5.1: authentication, session, authorization, TLS); maintains the SRS requirement IDs used as the test baseline |
| Member 2 – Architecture lead; Question Bank & Quizzes | Member 2 [Name] | Designs, executes and logs defects for REQ-QB, REQ-QZ, SEC-QZ and NFR-PERF-04 to 06 (TC-QB, TC-QZ, TC-QS, TC-QP; UT-QZ); checks that tests follow the SAD components (Question Bank Service, Quiz Engine, Grading Service); supports triage of architecture-related defects |
| Member 3 – V&V lead; Performance Analytics & Collaboration; final Test Plan merge | Pushkar | Designs, executes and logs defects for REQ-PA, REQ-COL and team-level NFR-QUAL-02, 05, 06 (TC-PA, TC-COL, TC-AN-07 to 09; UT-PA, UT-COL); merges all members' contributions into the final Test Plan; maintains traceability (Section 13), metrics and the Test Summary Report; coordinates status and the suspension/resumption decisions (Section 12) |
| Project Guide / Product Owner | [Name] | Reviews the Test Plan, takes part in the acceptance walkthrough, approves test results and gives sign-off |

Every team member is involved in all test activities (review, integration and system testing, regression); the table shows primary ownership. Each member fixes and retests defects in their own part.

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery, leaving a short window before the 07-Oct-2026 deadline | Agree an early build freeze; run a smoke test (login, material upload, quiz attempt) on every build; run high-risk tests first (security, grading, access control) |
| Test environment instability or downtime | Keep the test server configuration and database seed scripts so the environment can be rebuilt quickly; back up the test database and file storage before each cycle; keep a local fallback environment |
| Insufficient or inconsistent test data | Prepare the Section 6 test data early with seed scripts; use the shared accounts F1, F2, S1, S2, S3 and A1 across all members; verify data before execution (entry criteria) |
| Integration defects between modules (for example quiz attempts feeding performance analytics, AccessGrant checks, moderation) | Run API integration tests early; Member 3 cross-checks module boundaries (TC-AN-08); re-run regression after every fix |
| Performance testing limitations (200 virtual users, 100 simultaneous submissions and the 99% availability measure may be limited by the test server, the load generator or the short test period) | Generate load with JMeter from a separate machine and ramp up gradually; record environment specifications with each result; report results as measured on the test environment and state the limitation in the Test Summary Report |
| Browser and device compatibility issues (NFR-QUAL-04, including Safari and iOS) | Use real devices or a cloud device service; run smoke checks of registration, login, upload and download on each browser first; record browser and version in every defect |
| Dependency on third-party infrastructure (hosting, file storage) | Check availability before each cycle; keep a local fallback; classify outages as environment issues rather than product defects (Section 12) |
| Late change to the SRS/SAD baseline or requirement IDs breaking traceability | Freeze requirement IDs for the test baseline; Member 3 re-checks the RTM against the test cases (TC-AN-09) before sign-off |

## 11. Assumptions & Dependencies

Assumptions:
- The SRS v1.0 and SAD v1.0 baselines (requirement, use-case, security and NFR IDs) remain stable during testing.
- A stable build of the platform (React client, Node.js/Express API, MongoDB) is deployed on the test server before test execution starts.
- Test accounts (F1, F2, S1, S2, S3, A1) and the test data in Section 6 are provided before execution.
- Each member prepares test data for, and executes, their own part; testing is performed only on the test environment.
Dependencies:
- MongoDB test database availability, including backup and restore for NFR-SAFE-01.
- File storage availability for uploaded study materials.
- Required browsers and devices (Chrome, Firefox, Edge and Safari on desktop and mobile) are available.
- Required tools are available: Jest, Supertest, Postman, Cypress or Selenium, JMeter, browser developer tools, Jira or GitHub Issues, sha256sum / certutil, mongodump/mongorestore and openssl.
- JMeter can generate 200 virtual users and 100 simultaneous quiz submissions.
- Third-party hosting infrastructure for the test server is available.
- Member 3 completes the final merge of all members' contributions, including the team-level results for NFR-QUAL-02, 05 and 06.
- The project guide / product owner is available for the acceptance walkthrough and sign-off.

## 12. Suspension & Resumption Criteria

Suspend testing if:
- The test environment (test server, MongoDB test database or file storage) is unavailable for more than 2 hours (shortened from the template's 4 hours because of the short test window).
- The build is too unstable to execute the planned tests: it blocks more than 30% of the planned test cases of the current cycle.
- A critical defect blocks meaningful execution (for example users cannot log in, materials cannot be uploaded, or quizzes cannot be started or submitted).
- Required test data or services (test accounts, question bank, files, backups, load generation) are unavailable and cannot be restored within 2 hours.
Resume testing when:
- Blocking defects are resolved or a new stable build is supplied and its smoke test passes.
- The environment is restored and verified (server, database and file storage reachable).
- Required data and services are available again.
- The affected test cases are revalidated: blocked and affected test cases are re-run, together with regression tests of the related modules.
Member 3 (V&V lead) decides on suspension and resumption after consulting the owner of the affected part; the decision, the time lost and any change to the Section 7 dates are recorded in the status report.

## 13. Test Case Management & Traceability

RTM ensures mapping of SRS requirements to test cases. Question Bank & Quizzes (summary; the complete mapping is in the Question Bank & Quizzes Traceability table below):
- REQ-QB-01, 03 (add question) → TC-QB-01, TC-QB-03, TC-QP-04
- REQ-QB-02 (validation) → TC-QB-02, TC-QB-03, TC-QB-04, TC-QB-06, UT-QZ-02
- REQ-QB-04 (search) → TC-QB-05, TC-QP-02
- REQ-QZ-07 (start rules) → TC-QZ-07, TC-QS-01, UT-QZ-04
- REQ-QZ-11, 12 (grading) → TC-QZ-11, TC-QP-01, UT-QZ-01
- NFR-PERF-04 (grading time) → TC-QP-01

### Question Bank & Quizzes Traceability

| Requirement | Test cases |
| --- | --- |
| REQ-QB-01 | TC-QB-01, TC-QB-03 |
| REQ-QB-02 | TC-QB-02, TC-QB-03, TC-QB-04, TC-QB-06, TC-QS-03, UT-QZ-02 |
| REQ-QB-03 | TC-QB-01, TC-QP-04 |
| REQ-QB-04 | TC-QB-05, TC-QP-02 |
| REQ-QB-05 | TC-QB-06 |
| REQ-QB-06 | TC-QB-07 |
| REQ-QB-07 | TC-QB-08, TC-QB-09 |
| REQ-QZ-01 | TC-QZ-01, TC-QZ-03 |
| REQ-QZ-02 | TC-QZ-02, TC-QZ-03, UT-QZ-03 |
| REQ-QZ-03 | TC-QZ-01, TC-QZ-04 |
| REQ-QZ-04 | TC-QB-07, TC-QZ-04 |
| REQ-QZ-05 | TC-QZ-05 |
| REQ-QZ-06 | TC-QZ-06 |
| REQ-QZ-07 | TC-QZ-07, TC-QS-01, UT-QZ-04 |
| REQ-QZ-08 | TC-QZ-08, TC-QP-03 |
| REQ-QZ-09 | TC-QZ-09 |
| REQ-QZ-10 | TC-QZ-10, UT-QZ-05 |
| REQ-QZ-11 | TC-QZ-11, UT-QZ-01 |
| REQ-QZ-12 | TC-QP-01 |
| REQ-QZ-13 | TC-QZ-12 |
| REQ-QZ-14 | TC-QZ-13, UT-QZ-05 |
| REQ-QZ-15 | TC-QZ-14 |
| REQ-QZ-16 | TC-QZ-15 |
| REQ-QZ-17 | TC-QZ-16, TC-QZ-17 |
| REQ-QZ-18 | TC-QZ-18 |
| SEC-QZ-01 | TC-QB-08, TC-QB-09, TC-QZ-17, TC-QS-03 |
| SEC-QZ-02 | TC-QZ-06, TC-QZ-08, UT-QZ-06 |
| SEC-QZ-03 | TC-QZ-16, TC-QS-04 |
| SEC-QZ-04 | TC-QZ-10, TC-QS-01 |
| SEC-QZ-05 | TC-QZ-13, TC-QS-02 |
| NFR-PERF-04 | TC-QP-01 |
| NFR-PERF-05 | TC-QP-02 |
| NFR-PERF-06 | TC-QP-03 |

### Account Management Traceability

| Requirement | Test Cases |
| --- | --- |
| REQ-ACC-01 | TC-ACC-01, TC-ACC-02 |
| REQ-ACC-02 | TC-ACC-02, TC-ACC-03, UT-ACC-01 |
| REQ-ACC-03 | TC-ACC-04, UT-ACC-01 |
| REQ-ACC-04 | TC-ACC-05, UT-ACC-02 |
| REQ-ACC-05 | TC-ACC-06, UT-ACC-02 |
| REQ-ACC-06 | TC-ACC-07, TC-AS-01, UT-ACC-03 |
| REQ-ACC-07 | TC-ACC-08, TC-AS-02, UT-ACC-04 |
| REQ-ACC-08 | TC-ACC-09, UT-MAT-04 |
| REQ-ACC-09 | TC-ACC-10, UT-MAT-04 |
| REQ-ACC-10 | TC-ACC-11, TC-AS-03 |

### Performance Analytics & Collaboration Traceability

| Requirement | Test Cases |
| --- | --- |
| REQ-PA-01 | TC-PA-01 |
| REQ-PA-02 | TC-PA-02, UT-PA-01 |
| REQ-PA-03 | TC-PA-03, UT-PA-02 |
| REQ-PA-04 | TC-PA-04, TC-PA-06, UT-PA-03 |
| REQ-PA-05 | TC-PA-05 |
| REQ-PA-06 | TC-PA-06, UT-PA-03 |
| REQ-COL-01 | TC-COL-01, UT-COL-01 |
| REQ-COL-02 | TC-COL-02 |
| REQ-COL-03 | TC-COL-03, UT-COL-02 |
| REQ-COL-04 | TC-COL-04 |
| REQ-COL-05 | TC-COL-05, UT-COL-03 |
| REQ-COL-06 | TC-COL-06, UT-COL-03 |
| REQ-COL-07 | TC-COL-07 |
| NFR-QUAL-02 | TC-AN-07 |
| NFR-QUAL-05 | TC-AN-08 |
| NFR-QUAL-06 | TC-AN-09 |

### Material Sharing Traceability

| Requirement | Test Cases |
| --- | --- |
| REQ-MAT-01 | TC-MAT-01, TC-MAT-02, UT-MAT-01 |
| REQ-MAT-02 | TC-MAT-03, TC-MAT-04, UT-MAT-01 |
| REQ-MAT-03 | TC-MAT-05, TC-MP-01 |
| REQ-MAT-04 | TC-MAT-06, TC-MS-01, UT-MAT-02 |
| REQ-MAT-05 | TC-MAT-07, UT-MAT-03 |
| REQ-MAT-06 | TC-MAT-08, TC-MP-02 |
| REQ-MAT-07 | TC-MAT-09, TC-MS-05, UT-MAT-03 |
| REQ-MAT-08 | TC-MAT-10, TC-MS-05, UT-MAT-03 |
| REQ-MAT-09 | TC-MAT-11, TC-MS-02, UT-MAT-03 |
| REQ-MAT-10 | TC-MAT-12, TC-MS-04, TC-MS-05 |
| REQ-MAT-11 | TC-MAT-13, TC-MS-03 |

### Security Traceability

| Requirement | Test Cases |
| --- | --- |
| SEC-ACC-01 | TC-AS-03 |
| SEC-ACC-02 | TC-ACC-06 |
| SEC-ACC-03 | TC-AS-04 |
| SEC-ACC-04 | TC-AS-02 |
| SEC-ACC-05 | TC-AS-05 |
| SEC-ACC-06 | TC-AS-01 |
| SEC-MAT-01 | TC-MS-01, UT-MAT-02 |
| SEC-MAT-02 | TC-MS-04, UT-MAT-03 |
| SEC-MAT-03 | TC-MS-05, UT-MAT-03 |
| SEC-MAT-04 | TC-MS-02, TC-MS-03 |
| SEC-COM-01 | TC-AS-06 |

### Performance Traceability

| Requirement | Test Cases |
| --- | --- |
| NFR-PERF-01 | TC-AP-01 |
| NFR-PERF-02 | TC-AP-02 |
| NFR-PERF-03 | TC-MP-03 |

### Safety and Quality Traceability

| Requirement | Test Cases |
| --- | --- |
| NFR-SAFE-01 | TC-AN-01 |
| NFR-SAFE-02 | TC-AN-02 |
| NFR-SAFE-03 | TC-AN-03 |
| NFR-QUAL-01 | TC-AN-04 |
| NFR-QUAL-03 | TC-AN-05 |
| NFR-QUAL-04 | TC-AN-06 |

NFR-QUAL-02, NFR-QUAL-05 and NFR-QUAL-06 are traced at team level by Member 3.

## 14. Test Metrics & Reporting

No test has been executed as at 03-10-2026, so this plan reports no metric values. Values will be recorded in the execution status reports and the Test Summary Report. Metrics collected:

| Metric | Definition / target |
| --- | --- |
| Test cases planned / executed | Number and % of the 97 planned test cases and 20 unit test candidates executed (exit criterion: 100% of planned test cases executed) |
| Pass / fail / blocked % | Percentage of executed test cases that pass, fail or are blocked, per member and for the whole team |
| Requirement coverage | % of SRS requirements traced to at least one executed and passed test case (exit criterion: every requirement traced to a passed test case) |
| Defect count and severity | Defects by severity (critical, high, medium, low) and by module (exit criterion: no critical or high-severity defect open) |
| Defect aging | Days from defect logging to closure; list of defects still open |
| Performance target compliance | Each of NFR-PERF-01 to 06 reported as met or not met against its target in Section 3 |
| Security test coverage | % of the 16 security requirements (SEC-ACC-01 to 06, SEC-MAT-01 to 04, SEC-QZ-01 to 05, SEC-COM-01) with an executed security test, and completion of the Section 5.1 checks |
| Regression status | % of the regression suite passing on the final build; number of reopened defects |

Reports:
- Test execution status report (during the execution window in Section 7)
- Defect reports (from Jira or GitHub Issues)
- Requirement coverage / traceability report (from Section 13 and the Requirement Coverage tables)
- Final Test Summary Report (prepared by Member 3)

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Member 1 | Jagadeesh |  |
| Member 2 | Member 2 [Name] |  |
| Member 3 | Pushkar |  |
| Project Guide / Product Owner | [Name] |  |

## Test Cases – Question Bank & Quizzes

Test accounts: F1, F2 = Faculty; S1, S2, S3 = Students. "Type" shows the kind of test (functional, security, performance) and whether it is a positive, negative or boundary case. Total: 35 test cases.

| Test Case ID / Type | Requirement | Scenario / Preconditions | Test Steps and Test Data | Expected Result |
| --- | --- | --- | --- | --- |
| TC-QB-01 Functional – Positive | REQ-QB-01, REQ-QB-03 | Faculty F1 is logged in. | 1. Open Question Bank → Add Question. 2. Enter text "What is 2 + 2?", options 3 / 4 / 5 / 6, correct option B, topic "Arithmetic", difficulty Easy, explanation "2 + 2 = 4". 3. Submit. | Question is saved and a confirmation is shown. Question appears in the bank with owner F1. |
| TC-QB-02 Functional – Negative | REQ-QB-02 | Faculty F1 is logged in. | 1. Open Add Question and leave the question text empty; fill all other fields. 2. Submit. 3. Repeat leaving the topic empty, then with no correct option selected. | Each submission is rejected and the message names the failing field ("Question text", "Topic", "Correct option"). No question is saved. |
| TC-QB-03 Functional – Boundary | REQ-QB-01, REQ-QB-02 | Faculty F1 is logged in. | 1. Add a question whose text is exactly 500 characters, options of exactly 200 characters, topic of 50 characters, explanation of 300 characters. 2. Add a question whose text is 501 characters. 3. Repeat with an option of 201 characters. | The question at the limits is accepted. The 501-character text and the 201-character option are rejected with the field and the length rule named. |
| TC-QB-04 Functional – Negative | REQ-QB-02 | Faculty F1 is logged in. | 1. Add a question with options A = "4" and B = "4" (identical). 2. Add a question with only three options filled. | Both submissions are rejected; the message names the options field and the rule (four distinct options required). |
| TC-QB-05 Functional – Positive | REQ-QB-04 | Bank holds 20 questions with mixed topics and difficulties. | 1. Open the Question Bank as Faculty F1. 2. Search keyword "photosynthesis". 3. Filter topic = Biology and difficulty = Medium. 4. Search keyword "zzzz". | Only matching questions are listed with text, topic, difficulty and owner. Step 4 shows "No questions found". |
| TC-QB-06 Functional – Positive / Negative | REQ-QB-05, REQ-QB-02 | F1 owns question Q1. | 1. Edit Q1: change the text and the correct option; save. 2. Edit Q1 again: clear the topic; save. | Step 1: changes saved and confirmed. Step 2: rejected, "Topic" named; stored question keeps the previous valid values. |
| TC-QB-07 Functional – Positive | REQ-QB-06, REQ-QZ-04 | F1 owns question Q2; Q2 is part of a published quiz Z1. | 1. Select Remove on Q2 and cancel the prompt. 2. Select Remove on Q2 again and confirm. 3. Open quiz Z1 as a Student and start it. | Step 1: Q2 is kept. Step 2: Q2 disappears from the bank. Step 3: Z1 still shows Q2 unchanged (copy stored at publication). |
| TC-QB-08 Security – Negative | REQ-QB-07, SEC-QZ-01 | Student S1 is logged in. | 1. Try to open the Question Bank page by URL. 2. Call GET /api/questions and POST /api/questions with S1's token (Postman). | Both are refused with "Access denied" (HTTP 403); no question data is returned; nothing is created. |
| TC-QB-09 Security – Negative | REQ-QB-07, SEC-QZ-01 | Faculty F1 owns Q1; Faculty F2 is logged in. | 1. As F2 call PUT /api/questions/Q1 and DELETE /api/questions/Q1. 2. In the UI, check whether Edit/Remove are shown for Q1. | Both API calls return "Access denied" (403); Q1 is unchanged. Edit/Remove controls are not shown to F2 for Q1; F2 can still view Q1. |
| TC-QZ-01 Functional – Positive | REQ-QZ-01, REQ-QZ-03 | F1 logged in; bank has ≥ 5 questions. | 1. Create Quiz: title "Unit 1 Quiz", time limit 30, start tomorrow 10:00, end tomorrow 18:00, select 5 questions. 2. Save. 3. Log in as Student S1 and open the quiz list. | Quiz is saved with status Draft and owner F1. The quiz is not visible to S1. |
| TC-QZ-02 Functional – Negative | REQ-QZ-02 | F1 logged in. | Try to save a quiz with: (a) empty title, (b) no questions selected, (c) 51 questions, (d) time limit 4, (e) time limit 181, (f) end date-time before start date-time. | Each case is rejected and the message names the failing field and rule; no quiz is created. |
| TC-QZ-03 Functional – Boundary | REQ-QZ-01, REQ-QZ-02 | F1 logged in; bank has ≥ 50 questions. | Save quizzes with: (a) 1 question, (b) 50 questions, (c) time limit 5, (d) time limit 180, (e) title of 100 characters, (f) description of 300 characters. | All six quizzes are accepted and saved as Draft. |
| TC-QZ-04 Functional – Positive | REQ-QZ-03, REQ-QZ-04 | Draft quiz Z1 owned by F1. | 1. Publish Z1. 2. As S1, open the quiz list. 3. As F1, edit a bank question used in Z1 (change the correct option). 4. As S1 attempt Z1 and view the result. | Z1 becomes Published and is visible to S1. Grading uses the original correct option stored in Z1, not the edited bank question. |
| TC-QZ-05 Functional – Negative | REQ-QZ-05 | Published quiz Z1 owned by F1; Draft quiz Z2 owned by F1. | 1. Edit Z2 and save; then delete Z2 and confirm. 2. S1 starts an attempt on Z1. 3. F1 tries to edit and delete Z1. | Step 1: edit saved; Z2 deleted after confirmation. Step 3: both rejected (HTTP 409) with a message that an attempt has started; Z1 is unchanged. |
| TC-QZ-06 Functional – Positive | REQ-QZ-06, SEC-QZ-02 | Published quizzes: Z1 (open), Z3 (window already closed). | 1. As S1 open the Quizzes page. 2. Inspect the response of GET /api/quizzes in the browser network tab. | Z1 is listed with title, number of questions, time limit, availability window and attempted status; Z3 is not listed. The response contains no question text, options, answers or explanations. |
| TC-QZ-07 Functional – Negative / Boundary | REQ-QZ-07 | Quiz Z1 window 10:00–18:00; S1 has not attempted it. | 1. At 09:59 press Start Quiz. 2. At 10:00 press Start Quiz. 3. After finishing, press Start Quiz again. 4. At 18:01 log in as S2 and press Start Quiz. | Step 1 refused: "not yet open". Step 2 allowed. Step 3 refused: "already attempted". Step 4 refused: "closed". |
| TC-QZ-08 Functional / Security | REQ-QZ-08, SEC-QZ-02 | Published open quiz Z1 with 10 questions. | 1. S1 starts Z1. 2. Inspect the response of the start request in the network tab. | Questions and options are shown with a countdown timer. The response contains no correct option and no explanation. |
| TC-QZ-09 Functional – Positive | REQ-QZ-09 | S1 is attempting Z1 (10 questions). | 1. Select option B for question 1, then change it to C. 2. Leave question 2 unanswered. 3. Press Submit. 4. Confirm the warning. | Only one option per question can be selected; the latest choice (C) is kept. A warning about unanswered questions is shown before submission. After confirmation the attempt is submitted with the recorded answers. |
| TC-QZ-10 Functional – Boundary | REQ-QZ-10, SEC-QZ-04 | Quiz Z4 with 5 questions and a 5-minute limit. | 1. S1 starts Z4 and answers 2 questions. 2. Wait until the time limit expires. 3. Send PUT /api/attempts/:id/answers for question 3 after expiry (Postman). | The attempt is auto-submitted with the 2 saved answers and graded (score based on those 2). The late answer is rejected (HTTP 410 TIME_EXPIRED) and does not change the result. |
| TC-QZ-11 Functional – Positive / Boundary | REQ-QZ-11 | 10-question quiz Z5, known answer key. | 1. S1 answers 6 correctly, 3 incorrectly, 1 unanswered; submit. 2. S2 answers all 10 correctly; submit. 3. S3 submits with no answers. 4. Repeat with a 1-question quiz (answer correct). | S1: score 6, 60.0 %. S2: score 10, 100.0 %. S3: score 0, 0.0 %. No negative marking; 1-question quiz gives 1/1 = 100.0 %. |
| TC-QZ-12 Functional – Positive | REQ-QZ-13 | S1 has submitted Z5. | 1. Open the result page of the attempt. | Score, percentage and, for every question, S1's answer, the correct answer, correct/incorrect status and the explanation (when present) are shown. |
| TC-QZ-13 Security – Negative | REQ-QZ-14, SEC-QZ-05 | S1 has submitted attempt A1. | 1. Press the browser Back button and try to change an answer and submit again. 2. Call PUT /api/attempts/A1/answers and POST /api/attempts/A1/submit again (Postman). | Both attempts are rejected (HTTP 409 already submitted); the stored answers and score are unchanged. |
| TC-QZ-14 Functional – Positive | REQ-QZ-15 | S1 has submitted 2 attempts on different quizzes. | 1. Open My Results. 2. Open the detailed result of one attempt. | Both attempts are listed with quiz title, score, percentage and submission date; the detailed result opens. Only S1's own attempts are shown. |
| TC-QZ-15 Functional – Positive / Negative | REQ-QZ-16 | F1 owns Z1 (2 submissions) and Z6 (no submissions). | 1. F1 opens Submissions for Z1. 2. F1 opens Submissions for Z6. | Z1 lists each Student's name, score, percentage and submission time. Z6 shows "No submissions yet". |
| TC-QZ-16 Security – Negative | REQ-QZ-17, SEC-QZ-03 | Attempt A1 belongs to S1; quiz Z1 owned by F1; F2 and S2 exist. | 1. S2 requests the result of A1 (change the id in the URL / API). 2. F2 requests the submissions of Z1. 3. F2 (Faculty) calls POST /api/quizzes/Z1/attempts. | Steps 1 and 2 return "Access denied" (403) with no data. Step 3 is refused (403): only Students can attempt quizzes. |
| TC-QZ-17 Security – Negative | REQ-QZ-17, SEC-QZ-01 | No valid session / Student session. | 1. Call GET /api/quizzes without a token. 2. As S1 call POST /api/quizzes and POST /api/quizzes/Z1/publish. | Step 1: HTTP 401, authentication required. Step 2: HTTP 403 "Access denied"; no quiz is created or published. |
| TC-QZ-18 Functional – Negative | REQ-QZ-18 | A quiz, question and attempt that have been deleted/never existed. | 1. Open the URL of a deleted quiz as S1. 2. Open the URL of a non-existent attempt. 3. F1 edits a question deleted in another session. | In each case the system says the item is unavailable (HTTP 404) and shows none of its details. |
| TC-QS-01 Security – Negative | SEC-QZ-04, REQ-QZ-07 | Quiz Z1 window 10:00–18:00. | 1. Set the device clock back to 09:00 and start Z1 at real time 18:30. 2. During an attempt, set the device clock back by 30 minutes and continue answering past the real deadline. | The server clock decides: start is refused ("closed"); answers received after the real deadline are rejected and the attempt is auto-submitted. |
| TC-QS-02 Security – Negative | SEC-QZ-05 | S1 is attempting Z1. | 1. Intercept POST /api/attempts/:id/submit and add the field "score": 100 and "isCorrect": true for every question. 2. Forward the request. | The extra fields are ignored; the stored score is computed by the server from the answers. |
| TC-QS-03 Security – Negative | SEC-QZ-01, REQ-QB-02 | F1 logged in. | 1. Search the question bank with query {"$gt": ""} / q[$ne]=x. 2. Add a question whose text is <script>alert(1)</script>. 3. View that question in the bank and in a quiz. | Step 1: treated as plain text or rejected; no unrelated data is returned. Steps 2–3: the text is shown as plain text; the script does not run. |
| TC-QS-04 Security – Negative | SEC-QZ-03, SEC-ACC-04 | S1 logged in; session idle for 31 minutes. | 1. After 31 minutes of inactivity press Submit on an open attempt page / call GET /api/attempts/mine. 2. Log out, press Back and request a result. | Both requests are refused (401) and the user must log in again; no result data is shown. |
| TC-QP-01 Performance (NFR) | NFR-PERF-04, REQ-QZ-12 | Quiz with 50 questions; 100 test Students with started attempts (JMeter). | 1. All 100 virtual users submit within the same 5-second window. 2. Record the time from submit to result for each. | Every result is returned within 2 seconds; no submission is lost; scores are correct for all 100. |
| TC-QP-02 Performance (NFR) | NFR-PERF-05, REQ-QB-04 | Bank with 1,000 questions. | 1. Search by keyword, then by topic + difficulty filters (10 runs each). 2. Record response times. | Each search returns within 2 seconds. |
| TC-QP-03 Performance (NFR) | NFR-PERF-06, REQ-QZ-08 | Quiz with 50 questions. | 1. S1 presses Start Quiz (10 runs). 2. Measure time until the questions are displayed. | Questions are displayed within 3 seconds in every run. |
| TC-QP-04 Performance (NFR) | REQ-QB-03 | Bank with 1,000 questions. | 1. Add a question and measure the time until it appears in the bank list. | The new question is visible within 3 seconds. |

## Unit Test Candidates (Jest)

| ID | Unit | Cases to cover | Requirement |
| --- | --- | --- | --- |
| UT-QZ-01 | GradingService.grade(attempt, quizCopy) | All correct, all wrong, all blank, mixed; 1 and 50 questions; percentage rounded to one decimal. | REQ-QZ-11 |
| UT-QZ-02 | validateQuestion(input) | Empty fields, length limits (500/200/50/300), duplicate options, correct option outside A–D. | REQ-QB-02 |
| UT-QZ-03 | validateQuiz(input) | Title, 1–50 questions, time limit 5–180, end later than start. | REQ-QZ-02 |
| UT-QZ-04 | canStartAttempt(quiz, student, now) | Before window, at start, at end, after end, already attempted. | REQ-QZ-07 |
| UT-QZ-05 | isAnswerAccepted(attempt, now) | Before deadline, at deadline, after deadline, after submission. | REQ-QZ-10, REQ-QZ-14 |
| UT-QZ-06 | toStudentQuestionDTO(question) | Output never contains correctOption or explanation. | SEC-QZ-02 |

## Requirement Coverage – Question Bank & Quizzes

| Requirement | Test cases |
| --- | --- |
| REQ-QB-01 | TC-QB-01, TC-QB-03 |
| REQ-QB-02 | TC-QB-02, TC-QB-03, TC-QB-04, TC-QB-06, TC-QS-03, UT-QZ-02 |
| REQ-QB-03 | TC-QB-01, TC-QP-04 |
| REQ-QB-04 | TC-QB-05, TC-QP-02 |
| REQ-QB-05 | TC-QB-06 |
| REQ-QB-06 | TC-QB-07 |
| REQ-QB-07 | TC-QB-08, TC-QB-09 |
| REQ-QZ-01 | TC-QZ-01, TC-QZ-03 |
| REQ-QZ-02 | TC-QZ-02, TC-QZ-03, UT-QZ-03 |
| REQ-QZ-03 | TC-QZ-01, TC-QZ-04 |
| REQ-QZ-04 | TC-QB-07, TC-QZ-04 |
| REQ-QZ-05 | TC-QZ-05 |
| REQ-QZ-06 | TC-QZ-06 |
| REQ-QZ-07 | TC-QZ-07, TC-QS-01, UT-QZ-04 |
| REQ-QZ-08 | TC-QZ-08, TC-QP-03 |
| REQ-QZ-09 | TC-QZ-09 |
| REQ-QZ-10 | TC-QZ-10, UT-QZ-05 |
| REQ-QZ-11 | TC-QZ-11, UT-QZ-01 |
| REQ-QZ-12 | TC-QP-01 |
| REQ-QZ-13 | TC-QZ-12 |
| REQ-QZ-14 | TC-QZ-13, UT-QZ-05 |
| REQ-QZ-15 | TC-QZ-14 |
| REQ-QZ-16 | TC-QZ-15 |
| REQ-QZ-17 | TC-QZ-16, TC-QZ-17 |
| REQ-QZ-18 | TC-QZ-18 |
| SEC-QZ-01 | TC-QB-08, TC-QB-09, TC-QZ-17, TC-QS-03 |
| SEC-QZ-02 | TC-QZ-06, TC-QZ-08, UT-QZ-06 |
| SEC-QZ-03 | TC-QZ-16, TC-QS-04 |
| SEC-QZ-04 | TC-QZ-10, TC-QS-01 |
| SEC-QZ-05 | TC-QZ-13, TC-QS-02 |
| NFR-PERF-04 | TC-QP-01 |
| NFR-PERF-05 | TC-QP-02 |
| NFR-PERF-06 | TC-QP-03 |

## Test Cases – Performance Analytics & Collaboration

TC-PA-01

Type: Functional – Positive
Requirement: REQ-PA-01

Scenario / Preconditions:

Student S1 is logged in and has completed two quizzes.

Test Steps and Test Data:

- Open View Performance.

- Retrieve completed quiz attempts.

- Inspect the displayed attempt records.

Expected Result:

Each completed attempt displays quiz title, score, percentage and submission date.

TC-PA-02

Type: Functional – Positive / Negative
Requirement: REQ-PA-02

Scenario / Preconditions:

Student S1 has completed quizzes with known scores. Student S3 has no completed quiz attempts.

Test Steps:

- Log in as S1.

- Open View Performance.

- Compare displayed performance with the stored completed attempts.

- Log in as S3 and open View Performance.

Expected Result:

S1's performance is correctly calculated and displayed.
S3 receives "No performance data available."

TC-PA-03

Type: Functional – Positive / Negative
Requirement: REQ-PA-03

Scenario / Preconditions:

S1 has completed quizzes containing questions from multiple topics.

Test Steps:

- Log in as S1.

- Open Topic-wise Analysis.

- Inspect the topic groups.

- Repeat using a Student with no completed quiz data.

Expected Result:

Results are correctly grouped by topic.
A Student with no completed data receives "No topic-wise performance data available."

TC-PA-04

Type: Functional – Positive / Negative
Requirement: REQ-PA-04

Scenario / Preconditions:

Faculty F1 owns quiz Z1. Students S1 and S2 have submitted attempts for Z1. Faculty F2 owns another quiz.

Test Steps:

- Log in as F1.

- Open Class Performance for Z1.

- Inspect the submitted Student attempts.

- Attempt to access performance for a quiz owned by F2.

Expected Result:

F1 can view performance for Students who submitted Z1.
Access to F2's quiz performance is denied.

TC-PA-05

Type: Functional – Positive / Negative
Requirement: REQ-PA-05

Scenario / Preconditions:

F1 owns Z1 and multiple Students have submitted attempts.

Test Steps:

- Log in as F1.

- Open Class Performance for Z1.

- Inspect each Student record.

- Repeat using a quiz with no submitted attempts.

Expected Result:

Each Student record contains Student name, score, percentage and submission information.
A quiz with no submissions displays "No class performance data available."

TC-PA-06

Type: Security – Negative
Requirement: REQ-PA-06

Scenario / Preconditions:

F1 owns Z1. F2 is not the owner of Z1.

Test Steps:

- Log in as F2.

- Request class performance for Z1 through the UI.

- Call /performance/class/Z1 through Postman.

Expected Result:

Both requests are rejected with HTTP 403 and "Access denied". No performance information is exposed.

TC-COL-01

Type: Functional – Positive
Requirement: REQ-COL-01

Scenario / Preconditions:

Student S1 is authenticated.

Test Steps:

- Open Study Groups.

- Select Create Group.

- Enter valid group name and description.

- Submit.

Expected Result:

Study group is created successfully and S1 is recorded as a member. The group appears in S1's groups.

TC-COL-02

Type: Functional – Positive
Requirement: REQ-COL-02

Scenario / Preconditions:

Group G1 exists and S1 is not a member.

Test Steps:

- Log in as S1.

- Open Study Groups.

- Select G1.

- Select Join.

Expected Result:

S1 is successfully added to G1.

TC-COL-03

Type: Functional – Negative
Requirement: REQ-COL-03

Scenario / Preconditions:

S1 is already a member of G1.

Test Steps:

- Log in as S1.

- Attempt to join G1 again.

- Repeat through the API.

Expected Result:

Duplicate membership is prevented. The system informs the Student that membership already exists. Only one membership record exists.

TC-COL-04

Type: Functional – Positive
Requirement: REQ-COL-04

Scenario / Preconditions:

S1 belongs to G1 and G2.

Test Steps:

- Log in as S1.

- Open Study Groups.

- View My Groups.

Expected Result:

G1 and G2 are displayed as groups belonging to S1.

TC-COL-05

Type: Functional – Positive
Requirement: REQ-COL-05

Scenario / Preconditions:

Admin A1 is authenticated and collaborative content C1 exists.

Test Steps:

- Log in as A1.

- Open moderation.

- Select C1.

- Select a valid moderation action.

- Confirm.

Expected Result:

The moderation action succeeds and the updated content state is stored.

TC-COL-06

Type: Security – Negative
Requirement: REQ-COL-06

Scenario / Preconditions:

S1 or F1 is authenticated but is not an Admin.

Test Steps:

- Attempt to access moderation through the UI.

- Call the moderation endpoint directly.

- Attempt a moderation operation.

Expected Result:

Requests are rejected with HTTP 403 and "Access denied". Collaborative content remains unchanged.

TC-COL-07

Type: Functional – Negative
Requirement: REQ-COL-07

Scenario / Preconditions:

G3 or C2 has been removed or is unavailable.

Test Steps:

- Request the unavailable group/content through the UI.

- Repeat through the API.

Expected Result:

The system reports that the requested item is unavailable and does not expose its details.

### Team-Level Quality Test Cases

TC-AN-07

Type: Non-functional – Availability
Requirement: NFR-QUAL-02

Scenario / Preconditions:

Platform is deployed on the test server.

Test Steps:

- Monitor the platform during the defined test period.

- Record service downtime.

- Exclude announced maintenance periods.

- Calculate system availability.

Expected Result:

Platform availability is at least 99% per month excluding announced maintenance.

TC-AN-08

Type: Non-functional – Modularity
Requirement: NFR-QUAL-05

Scenario / Preconditions:

All four major feature areas are deployed.

Test Steps:

- Identify Account Management.

- Identify Material Sharing.

- Identify Question Bank & Quizzes.

- Identify Performance & Collaboration.

- Test the modules independently through their service/API boundaries.

Expected Result:

The major feature areas are separately identifiable and independently testable without requiring unrelated module internals.

TC-AN-09

Type: Non-functional – Traceability
Requirement: NFR-QUAL-06

Scenario / Preconditions:

Final SRS, SAD, Test Plan and RTM are available.

Test Steps:

- Review all SRS requirements.

- Verify each has a unique ID.

- Verify each requirement appears in the RTM.

- Verify each requirement maps to at least one test case.

- Verify Member 1, Member 2 and Member 3 requirements are included.

Expected Result:

Every requirement has a unique ID and is traceable through the RTM to at least one test case.

### Unit Test Candidates (Jest) – Performance Analytics & Collaboration

| ID | Unit Case | Cases to Cover | Requirement |
| --- | --- | --- | --- |
| UT-PA-01 | calculatePerformance(attempts) | Completed attempts, score and percentage calculation, no attempts | REQ-PA-02 |
| UT-PA-02 | groupResultsByTopic(results) | Multiple topics, multiple results per topic, no topic data | REQ-PA-03 |
| UT-PA-03 | canViewClassPerformance(user, quiz) | Quiz owner allowed; non-owner Faculty denied | REQ-PA-04, REQ-PA-06 |
| UT-COL-01 | validateGroup(input) | Required group information present/missing | REQ-COL-01 |
| UT-COL-02 | isAlreadyMember(groupId, userId) | Existing member, new member | REQ-COL-03 |
| UT-COL-03 | canModerateContent(user) | Admin allowed; Student/Faculty denied | REQ-COL-05, REQ-COL-06 |

### Requirement Coverage – Performance Analytics & Collaboration

| Requirement | Test Cases |
| --- | --- |
| REQ-PA-01 | TC-PA-01 |
| REQ-PA-02 | TC-PA-02, UT-PA-01 |
| REQ-PA-03 | TC-PA-03, UT-PA-02 |
| REQ-PA-04 | TC-PA-04, TC-PA-06, UT-PA-03 |
| REQ-PA-05 | TC-PA-05 |
| REQ-PA-06 | TC-PA-06, UT-PA-03 |
| REQ-COL-01 | TC-COL-01, UT-COL-01 |
| REQ-COL-02 | TC-COL-02 |
| REQ-COL-03 | TC-COL-03, UT-COL-02 |
| REQ-COL-04 | TC-COL-04 |
| REQ-COL-05 | TC-COL-05, UT-COL-03 |
| REQ-COL-06 | TC-COL-06, UT-COL-03 |
| REQ-COL-07 | TC-COL-07 |
| NFR-QUAL-02 | TC-AN-07 |
| NFR-QUAL-05 | TC-AN-08 |
| NFR-QUAL-06 | TC-AN-09 |

## Test Cases – Account Management & Material Sharing

Test accounts: F1, F2 = Faculty; S1, S2, S3 = Students; A1 = Admin (where applicable). M1 = material owned by F1 (PDF, up to 25 MB). "Type" shows the kind of test (functional, security, performance) and whether it is a positive, negative or boundary case. Total: 46 test cases (11 account, 13 material, 11 security, 5 performance, 6 safety and quality).

### Account Management Test Cases

| Test Case ID / Type | Requirement | Scenario / Preconditions | Test Steps and Test Data | Expected Result |
| --- | --- | --- | --- | --- |
| TC-ACC-01 Functional – Positive | REQ-ACC-01 | New user is not registered; Register Account page is open. | 1. Open Register Account. 2. Enter a valid full name (e.g. "Asha Rao"). 3. Enter a unique valid email (e.g. asha.rao@example.com). 4. Enter a password satisfying the password rules (e.g. "Study2026"). 5. Select Student. 6. Submit. | Account is created successfully with the selected role (Student). The user receives a confirmation. |
| TC-ACC-02 Functional – Positive/Negative | REQ-ACC-01, REQ-ACC-02 | Register Account page is open. | 1. Register using a valid Student account. 2. Attempt registration again using the same email with different letter casing. 3. Attempt registration with an empty required field. 4. Attempt registration with an invalid email. | Valid registration succeeds. Duplicate, empty and invalid inputs are rejected and the failing field/rule is identified. |
| TC-ACC-03 Functional – Boundary | REQ-ACC-02 | Register Account page is open; one account already exists for s1@example.com. | 1. Submit registration with each required field (full name, email, password, role) individually empty. 2. Submit an invalid email format (e.g. "abc", "abc@"). 3. Submit a duplicate email using different capitalization (e.g. S1@EXAMPLE.COM). | Each invalid registration is rejected and the failing field is named. No duplicate account is created. |
| TC-ACC-04 Functional – Boundary | REQ-ACC-03 | Register Account page is open. | 1. Test a password of exactly 8 characters satisfying uppercase, lowercase and digit (e.g. "Abcdef1g"). 2. Test a 7-character password (e.g. "Abcde1g"). 3. Test passwords missing an uppercase letter, a lowercase letter or a digit. | The valid boundary password is accepted. All invalid passwords are rejected and the password rule is identified. |
| TC-ACC-05 Functional / Performance | REQ-ACC-04 | Student S1 is registered. | 1. Log in using valid credentials (10 runs). 2. Measure the time from the login request to successful access. | Authentication succeeds and access is granted within 2 seconds in every run. |
| TC-ACC-06 Functional – Negative | REQ-ACC-05 | S1 is registered; the email nobody@example.com is not registered. | 1. Enter an incorrect password for the registered account S1. 2. Repeat using the unregistered email. 3. Inspect the response. | Both cases return exactly: "Invalid email or password". No account-existence information is disclosed (same message and status in both cases). |
| TC-ACC-07 Security – Negative | REQ-ACC-06 | S2 is registered and not locked. | 1. Enter an incorrect password five consecutive times. 2. Attempt login using the correct password immediately afterward. 3. Attempt login again after the 15-minute lockout period (server test clock advanced). | The account is locked after five consecutive failures ("Account temporarily locked. Try again in 15 minutes."). Authentication remains unavailable during the lockout and becomes available after the defined lockout period. |
| TC-ACC-08 Security – Negative | REQ-ACC-07 | S1 is registered. | 1. Log in successfully and note the token. 2. Log out. 3. Reuse the previous authentication token for a protected API request. 4. Separately, leave a session inactive for 30 minutes (server test clock advanced) and repeat a protected request. | Both requests are rejected (HTTP 401) because the session/token is no longer valid. The idle case shows "Session expired. Please log in again." |
| TC-ACC-09 Functional – Positive | REQ-ACC-08 | S1 is registered. | 1. Log in as S1. 2. Open the profile. 3. Change name, institution and profile picture (PNG under 2 MB). 4. Save. 5. Inspect the email and role fields. | Permitted profile fields are updated and shown on reload. Email and role remain non-editable. |
| TC-ACC-10 Functional – Negative/Boundary | REQ-ACC-09 | S1 is logged in with a valid saved profile. | 1. Attempt a profile update with an empty name. 2. Attempt upload of a profile picture slightly greater than 2 MB. 3. Upload a profile picture of exactly 2 MB. | Steps 1 and 2 are rejected and the failing field/rule is identified; previous valid profile information remains unchanged. Step 3 is accepted (limit is "larger than 2 MB"). |
| TC-ACC-11 Security – Negative | REQ-ACC-10 | No valid session; Student S1 session available for the role check. | 1. Call a protected account endpoint without authentication. 2. Call a protected material endpoint without authentication. 3. Attempt a role-restricted operation using an unauthorized role (e.g. S1 calls a Faculty-only endpoint). | Requests are rejected (401 / 403) and protected information or operations are not exposed. |

### Material Sharing Test Cases

| Test Case ID / Type | Requirement | Scenario / Preconditions | Test Steps and Test Data | Expected Result |
| --- | --- | --- | --- | --- |
| TC-MAT-01 Functional – Positive | REQ-MAT-01 | Faculty F1 is logged in. | 1. Log in as F1. 2. Open Upload Material. 3. Enter a valid title, subject and description. 4. Upload a valid PDF. 5. Submit. | Material is uploaded and recorded under F1 (owner). |
| TC-MAT-02 Functional – Boundary | REQ-MAT-01 | F1 is logged in. | 1. Upload material with a title of exactly 100 characters. 2. Upload material with a description of exactly 500 characters. 3. Repeat with a 101-character title and a 501-character description. | Values at the limits are accepted. Values exceeding the limits are rejected with the applicable rule identified. |
| TC-MAT-03 Functional – Negative | REQ-MAT-02 | F1 is logged in. | 1. Upload a valid PDF. 2. Repeat with DOCX, PPTX and PNG. 3. Attempt an unsupported file type (e.g. TXT). 4. Attempt a file larger than 25 MB. | Supported types within the size limit are accepted. Unsupported or oversized files are rejected, the failing rule is identified and nothing is stored. |
| TC-MAT-04 Functional – Boundary | REQ-MAT-02 | F1 is logged in. | 1. Upload a file of exactly 25 MB. 2. Upload a file slightly above 25 MB. | The 25 MB file is accepted. The larger file is rejected ("File exceeds the 25 MB limit."). |
| TC-MAT-05 Functional / Performance | REQ-MAT-03 | F1 is logged in. | 1. Upload a valid material of 25 MB or smaller. 2. Measure the time until it appears in the owner's library. | The material appears in the owner's library within 3 seconds. |
| TC-MAT-06 Security – Negative | REQ-MAT-04 | F1 owns M1; S1 has no access to M1. | 1. Log in as S1. 2. Request M1 through the UI. 3. Directly request the material API for M1. | Access is denied and no material details or file are returned. |
| TC-MAT-07 Functional – Positive | REQ-MAT-05 | F1 owns M1; S1 is a registered user without access. | 1. Log in as F1. 2. Select owned material M1. 3. Share M1 with registered user S1. 4. Log in as S1. | S1 receives access to M1 immediately after the successful share operation. |
| TC-MAT-08 Functional / Performance | REQ-MAT-06 | S1 has access to M1 (file up to 25 MB). | 1. Log in as S1. 2. Download M1. 3. Measure the time until the download begins. | Download begins within 3 seconds for a file up to 25 MB. |
| TC-MAT-09 Functional – Positive/Negative | REQ-MAT-07 | F1 owns M1. | 1. As owner F1, edit the M1 title, subject and description. 2. Replace the file with a supported file. 3. Attempt to replace it with an unsupported file. | Valid changes are saved. The unsupported replacement is rejected and the previous valid material remains unchanged. |
| TC-MAT-10 Functional – Positive/Negative | REQ-MAT-08 | F1 owns M1; S1 has access to M1. | 1. Select Remove on M1. 2. Cancel the confirmation. 3. Verify M1 remains available. 4. Select Remove again and confirm. 5. Request M1 as an authorized user (S1). | Cancellation leaves M1 unchanged. Confirmed removal prevents further access. |
| TC-MAT-11 Security – Negative | REQ-MAT-09 | F1 owns M1. | 1. F1 shares M1 with S1. 2. F1 revokes S1's access. 3. S1 requests M1 again. | The next request from S1 is denied. |
| TC-MAT-12 Security – Negative | REQ-MAT-10 | F1 owns M1; non-owners F2 and S1 (S1 has been granted access). | 1. As a non-owner, attempt to share another user's material. 2. Attempt to update it. 3. Attempt to remove it. 4. Attempt to revoke another user's access. | Every operation is rejected with: "Access denied". The material remains unchanged. |
| TC-MAT-13 Functional – Negative | REQ-MAT-11 | M2 has been removed; M3 exists but its stored file is unavailable (deleted from test storage). | 1. Request the removed material M2. 2. Request material M3 whose stored file is unavailable. | The system reports "Material unavailable" and does not expose its metadata or file details. |

### Security Test Cases

| Test Case ID / Type | Requirement | Scenario / Preconditions | Test Steps and Test Data | Expected Result |
| --- | --- | --- | --- | --- |
| TC-AS-01 Security – Negative | SEC-ACC-06, REQ-ACC-06 | S2 is registered; test clock can be advanced. | 1. Submit four invalid logins, then a valid one (counter resets). 2. Submit five consecutive invalid logins. 3. Submit a valid login during the lockout. 4. Advance the clock by 15 minutes and log in with valid credentials. | Step 1: login succeeds. Steps 2–3: the account is locked and the valid login is refused. Step 4: login succeeds after the 15-minute lockout period. |
| TC-AS-02 Security – Negative | SEC-ACC-04, REQ-ACC-07 | S1 has an active session. | 1. Log out, then reuse the old token on a protected endpoint. 2. Log in again, stay inactive for 30 minutes, then call a protected endpoint with the same token. | Both requests are rejected (401); the session record is invalid and the token cannot be reused. |
| TC-AS-03 Security – Negative | SEC-ACC-01, REQ-ACC-10 | No authenticated session. | 1. Call protected account endpoints without a token. 2. Call protected material endpoints without a token. 3. Repeat with a malformed token. | Every request is rejected (401) and no account or material data is returned. |
| TC-AS-04 Security – Inspection | SEC-ACC-03 | Accounts S1 and S3 are registered with the same password. | 1. Inspect the users collection in MongoDB. 2. Compare the stored password values of S1 and S3. 3. Inspect API responses and server logs for registration and login. | Passwords are stored only as salted bcrypt hashes (identical passwords give different hashes). No plaintext password or hash appears in any response or log. |
| TC-AS-05 Security – Negative | SEC-ACC-05 | S1 and S2 are logged in. | 1. As S2, call the profile update endpoint with S1's user id. 2. As S2, submit a profile update containing a changed email or role. | Step 1 is rejected (403) and S1's profile is unchanged. Step 2: email and role are not modified. |
| TC-AS-06 Security – Negative | SEC-COM-01 | Test server deployed with TLS. | 1. Request the application and API over plain HTTP. 2. Attempt TLS 1.0 and TLS 1.1 handshakes (e.g. openssl s_client). 3. Attempt TLS 1.2 and TLS 1.3 handshakes. | Unencrypted requests are rejected or not served with protected data. TLS 1.0/1.1 are refused; TLS 1.2 or higher is accepted. |
| TC-MS-01 Security – Negative | SEC-MAT-01, REQ-MAT-04 | F1 owns M1; S3 has no access grant. | 1. As S3, view M1 in the UI and through the API. 2. Request the M1 download URL directly without authorization. | Access is denied ("Access denied") and the file is not returned. |
| TC-MS-02 Security – Negative | SEC-MAT-04, REQ-MAT-09 | F1 owns M1 shared with S1. | 1. S1 opens M1 successfully. 2. F1 revokes S1's access. 3. S1 requests M1 view and download again. | The revoked user is denied on the very next request. |
| TC-MS-03 Security – Negative | SEC-MAT-04, REQ-MAT-11 | F1 owns M1 shared with S1. | 1. F1 removes M1 after confirmation. 2. S1 and F1 request M1 again. 3. Request the previous download URL. | Previous users cannot retrieve M1; no details or file are exposed. |
| TC-MS-04 Security – Negative | SEC-MAT-02, REQ-MAT-10 | F1 owns M1; S1 has access to M1; F2 is a non-owner. | 1. As S1, attempt to share M1 with S2. 2. As F2, attempt to revoke S1's access to M1. | Both are rejected with "Access denied"; no grant is created or removed. |
| TC-MS-05 Security – Negative | SEC-MAT-03, REQ-MAT-07, REQ-MAT-08, REQ-MAT-10 | F1 owns M1; S1 has access to M1; F2 is a non-owner. | 1. As S1, send an update (metadata and file replacement) for M1. 2. As F2, send a remove request for M1. | Both are rejected with "Access denied"; M1 is unchanged. |

### Performance Test Cases

| Test Case ID / Type | Requirement | Scenario / Preconditions | Test Steps and Test Data | Expected Result |
| --- | --- | --- | --- | --- |
| TC-AP-01 Performance (NFR) | NFR-PERF-01 | 200 generated Student accounts; JMeter scenario. | 1. Generate 200 concurrent users. 2. Execute representative page/API requests (login, library, profile, material view). 3. Record response times. | At least 95% of page loads complete within 3 seconds. |
| TC-AP-02 Performance (NFR) | NFR-PERF-02 | Same load setup as TC-AP-01. | 1. Execute the defined workload using 200 concurrent users. 2. Record successful and failed requests. | Fewer than 1% of requests fail. |
| TC-MP-01 Performance (NFR) | REQ-MAT-03 | F1 is logged in; 25 MB PDF available. | 1. Upload the 25 MB file (10 runs). 2. Measure the time from upload completion to the material appearing in the library. | The material is visible in the owner's library within 3 seconds in every run. |
| TC-MP-02 Performance (NFR) | REQ-MAT-06 | S1 has access to a 25 MB material. | 1. S1 starts the download (10 runs). 2. Measure the time until the download begins. | The download begins within 3 seconds in every run. |
| TC-MP-03 Performance (NFR) | NFR-PERF-03 | F1 owns M1. | 1. F1 shares material M1 with S1. 2. Record the time from the owner's confirmation to successful access for S1. 3. Revoke S1's access. 4. Record the time until the revoked request is rejected. | Material share and access revocation take effect within 2 seconds. |

### Safety and Quality (Non-functional) Test Cases

| Test Case ID / Type | Requirement | Scenario / Preconditions | Test Steps and Test Data | Expected Result |
| --- | --- | --- | --- | --- |
| TC-AN-01 Non-functional – Safety (backup/restore) | NFR-SAFE-01 | F1 and S1 accounts exist; daily backup job configured on the test server; M1 (PDF) uploaded by F1. | 1. Upload material M1 as F1. 2. Run the daily backup and note its timestamp. 3. Delete M1 (and its stored file) from the system. 4. Restore from that backup. 5. Check M1, its file and the F1/S1 account records. | M1, its file and the user accounts are back after the restore. The backup used is no more than 24 hours old. |
| TC-AN-02 Non-functional – Safety (Negative) | NFR-SAFE-02 | F1 owns M1 (known title and file); network can be interrupted (e.g. browser offline mode, proxy drop). | 1. Start uploading a new material and interrupt it midway. 2. Start an update of M1 (metadata and file replacement) and interrupt it midway. 3. Start the removal of M1 and interrupt it before completion. 4. Reload the library and inspect the database and file storage. | No success message is shown for any interrupted operation. No partial record or partial file exists. The previous state of M1 is unchanged. |
| TC-AN-03 Non-functional – Data integrity | NFR-SAFE-03 | F1 and S1 exist; test files of each supported type available. | 1. Compute the SHA-256 checksum of a test file (PDF, then DOCX, PPTX and PNG). 2. Upload it as F1 and share it with S1. 3. Download it as S1. 4. Compute the SHA-256 checksum of the downloaded file and compare. | The checksums are identical for every file type. |
| TC-AN-04 Non-functional – Usability | NFR-QUAL-01 | Three first-time users (no prior use of the platform); no instructions or training given; a test PDF is available. | 1. Each user registers a new account. 2. Each user logs in. 3. Each user uploads a material. 4. Record the total time per user. | Each user completes registration, login and upload in under 5 minutes without instructions. |
| TC-AN-05 Non-functional – Robustness (Negative) | NFR-QUAL-03 | F1 is uploading; S1 has an active session on another browser. | 1. Upload a 0-byte file. 2. Upload an .exe file renamed to .pdf. 3. Send malformed JSON to a registration/login and a material endpoint (Postman). 4. After each step, check the server and let S1 continue using the platform. | All three inputs are rejected with an error message. The server stays up (no crash or restart). S1's session and requests are unaffected. |
| TC-AN-06 Non-functional – Portability | NFR-QUAL-04 | Current versions of Chrome, Firefox, Edge and Safari on desktop and on mobile devices; F1 and S1 exist. | 1. On each browser/device combination, register a new user. 2. Log in. 3. Upload a material. 4. Download the material. | Registration, login, upload and download work on all listed browsers on desktop and mobile. |

## Unit Test Candidates (Jest) – Account Management & Material Sharing

| ID | Unit | Cases to cover | Requirement |
| --- | --- | --- | --- |
| UT-ACC-01 | validateRegistration(input) | Empty fields; invalid email; duplicate email (case-insensitive); password of 7 and 8 characters; missing uppercase/lowercase/digit. | REQ-ACC-02, REQ-ACC-03 |
| UT-ACC-02 | authenticateUser(email, password) | Valid credentials; wrong password; unknown email; both failures return the identical "Invalid email or password". | REQ-ACC-04, REQ-ACC-05 |
| UT-ACC-03 | isAccountLocked(user, now) | 4 failures; 5th failure; just before 15 minutes; after 15 minutes; counter reset after successful login. | REQ-ACC-06 |
| UT-ACC-04 | isSessionValid(session, now) | Active session; idle just under 30 minutes; idle over 30 minutes; logged-out session. | REQ-ACC-07 |
| UT-MAT-01 | validateMaterial(input) | Title 100/101; description 500/501; missing fields; PDF/DOCX/PPTX/PNG; TXT; 25 MB and just above 25 MB. | REQ-MAT-01, REQ-MAT-02 |
| UT-MAT-02 | canAccessMaterial(user, material, grant) | Owner; granted user; no grant; revoked grant; removed material. | REQ-MAT-04, SEC-MAT-01 |
| UT-MAT-03 | canManageMaterial(user, material) | Owner allowed; granted non-owner and unrelated user denied for share, update, remove and revoke. | REQ-MAT-05, 07, 08, 09, SEC-MAT-02, SEC-MAT-03 |
| UT-MAT-04 | validateProfileUpdate(input) | Empty name; picture of exactly 2 MB and above 2 MB; email/role fields in input are ignored or rejected. | REQ-ACC-08, REQ-ACC-09 |

## Requirement Coverage – Account Management & Material Sharing

| Requirement | Test cases |
| --- | --- |
| REQ-ACC-01 | TC-ACC-01, TC-ACC-02 |
| REQ-ACC-02 | TC-ACC-02, TC-ACC-03, UT-ACC-01 |
| REQ-ACC-03 | TC-ACC-04, UT-ACC-01 |
| REQ-ACC-04 | TC-ACC-05, UT-ACC-02 |
| REQ-ACC-05 | TC-ACC-06, UT-ACC-02 |
| REQ-ACC-06 | TC-ACC-07, TC-AS-01, UT-ACC-03 |
| REQ-ACC-07 | TC-ACC-08, TC-AS-02, UT-ACC-04 |
| REQ-ACC-08 | TC-ACC-09, UT-MAT-04 |
| REQ-ACC-09 | TC-ACC-10, UT-MAT-04 |
| REQ-ACC-10 | TC-ACC-11, TC-AS-03 |
| REQ-MAT-01 | TC-MAT-01, TC-MAT-02, UT-MAT-01 |
| REQ-MAT-02 | TC-MAT-03, TC-MAT-04, UT-MAT-01 |
| REQ-MAT-03 | TC-MAT-05, TC-MP-01 |
| REQ-MAT-04 | TC-MAT-06, TC-MS-01, UT-MAT-02 |
| REQ-MAT-05 | TC-MAT-07, UT-MAT-03 |
| REQ-MAT-06 | TC-MAT-08, TC-MP-02 |
| REQ-MAT-07 | TC-MAT-09, TC-MS-05, UT-MAT-03 |
| REQ-MAT-08 | TC-MAT-10, TC-MS-05, UT-MAT-03 |
| REQ-MAT-09 | TC-MAT-11, TC-MS-02, UT-MAT-03 |
| REQ-MAT-10 | TC-MAT-12, TC-MS-04, TC-MS-05 |
| REQ-MAT-11 | TC-MAT-13, TC-MS-03 |
| SEC-ACC-01 | TC-AS-03 |
| SEC-ACC-02 | TC-ACC-06 |
| SEC-ACC-03 | TC-AS-04 |
| SEC-ACC-04 | TC-AS-02 |
| SEC-ACC-05 | TC-AS-05 |
| SEC-ACC-06 | TC-AS-01 |
| SEC-MAT-01 | TC-MS-01, UT-MAT-02 |
| SEC-MAT-02 | TC-MS-04, UT-MAT-03 |
| SEC-MAT-03 | TC-MS-05, UT-MAT-03 |
| SEC-MAT-04 | TC-MS-02, TC-MS-03 |
| SEC-COM-01 | TC-AS-06 |
| NFR-PERF-01 | TC-AP-01 |
| NFR-PERF-02 | TC-AP-02 |
| NFR-PERF-03 | TC-MP-03 |
| NFR-SAFE-01 | TC-AN-01 |
| NFR-SAFE-02 | TC-AN-02 |
| NFR-SAFE-03 | TC-AN-03 |
| NFR-QUAL-01 | TC-AN-04 |
| NFR-QUAL-03 | TC-AN-05 |
| NFR-QUAL-04 | TC-AN-06 |